Business Case

Project Title: Eco-Friendly Water Bottle Launch

Date: 9/17/2025

Prepared By: Elsie Akpasen

Version: 1.0

- Executive Summary

This project aims to design, manufacture, and launch an eco-friendly,  reusable water bottle within six months. With increasing global awareness of plastic pollution and sustainability, this product will position the company as a leader in environmentally responsible consumer goods. The initiative will reduce environmental impact, meet growing market demand, and create a new revenue stream.

- Problem / Opportunity Statement

- Problem: Single-use plastic bottles significantly contribute to global pollution, with billions discarded annually. Consumers are seeking sustainable alternatives, but the market lacks stylish, affordable, and biodegradable options.

- Opportunity: By launching a biodegradable and reusable water bottle, the company can address environmental concerns while capturing a growing consumer segment interested in sustainable living.

- Project Objective

- Launch a 100% biodegradable, reusable water bottle within 6 months.

- Capture 10% of the eco-conscious consumer market in Year 1.

- Achieve $1.2 million in revenue within the first 12 months of sales.

- Strengthen the company’s reputation as a sustainability-driven brand.

- Expected Benefits

- Financial Benefits:

- $1.2M projected revenue in the first year.

- 20% profit margin from direct sales.

  - Non-Financial Benefits:

- Enhanced brand reputation in sustainability.

- Increased customer loyalty among eco-conscious buyers.

- Positive environmental impact by reducing single-use plastic consumption.

- Risks

  - Supply chain delays due to sourcing biodegradable materials.

  - Higher production costs compared to conventional bottles.

  - Market risk if consumer adoption is slower than forecasted.

  - Competition from existing eco-friendly brands.

- Financial Overview

- Estimated Budget: $500,000

- Product Design & Prototyping: $100,000

- Manufacturing Setup: $200,000

- Marketing & Launch Campaign: $150,000

- Contingency: $50,00

- ROI Expectation: Break-even within 10 months of launch.

- Recommendation

It is recommended to approve and initiate the Eco-Friendly Water Bottle Launch project. This initiative directly aligns with the company’s sustainability goals, taps into a growing consumer demand, and presents a strong financial return.